**Project Charter**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Name | | Developers Web | | | |
| Project Charter Author | | Team RPG | Project Manager | | Team RPG |
| Creation date | | 2-Dec-219 | | | |
| Project Charter Status. | | Approved | Date of Project Approval | | 9-NOV-2019 |
| Project Sponsor | | Harpreet Virk | | | |
| Proposed Project Start & End Date | | 2-dec-19 | | 31-mar-2020 | |
| Project Description | The project will include following thing : - Design Landing / Homepage for different Users. - Design website framework and navigation for users. - Developing Content stratergy for website . - Creating a back-end user information system - Developing help bot for the users. - Developing SEO system for website. | | | | |
| Project Purpose | The Purpose of the project is to design a user-friendly website for Stakeholder that can be used by different audience. Intuitive navigation structure, Device- friendly,Easy Accessibile, SEO enable and content coherent are some of the aims of this project. | | | | |
| Project Goals | The ourcome of the project is as follows: - A website that is primarly designed for the needs of a Educational institute. - A user-friendly interface for the website navigation. - A smaller streamlined website. - A Bot based help system for users. - Automatic Seo system. - Mobile and desktop friendly interface, so multiple users from different platforms can use it. | | | | |
| Project Scope | The Socpe will include following thing : - Design different pages for website - Design website framework and navigation for users. - Develop a information system database. - Creating help bot for end users. - Mobile friendly design. - Developing SEO system for website. | | | | |
| Project Deliverable | Following are project Deliverables : - Final fully functional website. - Documentation for the project and website. | | | | |
| Benefits | The benefits of the Project will be as follows : - Interactive and Easy navigation. - User friendly. - Easy to update in future. - Mobile - friendly. - SEO enabled. | | | | |
| Stakeholders | Following are the stakeholder of the project. - Client - Sponsor - Project Manager - Project Teams | | | | |
| Project riskes / constraints | The Socpe will include following thing : - Timeframe : front-end designing and back-end development will take time. - Prototype 1 and 2 both needs to be tested. - Project team individuals might face personal issues. | | | | |
| Project Assumption | The Project is based on the following assumption: - The website is user-centered as well as organizational- centered. | | | | |
| Project Team | The Project Team member are as follows : - Prabhjot Singh - Gurvinder Kaur - Ronakkumar Prajapati | | | | |
| Budget Requirement for the Project | Following is the Budget Requirement : - The budget requirement to complete the project is $400000. | | | | |